**Test Plan**

Objectives:

What is the aim of the testing?

Scope/Out of scope

In scope.- which modules should be implemented and tested?

Out of scope- modules that will not be tested

Assumptions

* Assuming that full user right to the homes.com site will be given (Test Platform)
* You will be given a user account for managing test plan documents, test cases, updating results.

Entry/Exit Criteria

Entry:

* Approval of this test plan by the management
* All database, development, and business teams should be notified about system test dates.

Exit:

* Test cases for mentioned modules should be created
* All the modules should be tested
* Test evidence will be provided to the management
* All the mentioned deliverables should be completed and signed off.

Environment

* System Test Platform
* Access to requirements documents links to SharePoint
* Access to test management tool (Quality Center, Jira, TestLink etc)

Risks

* Tight deadlines can affect the accuracy of system test execution
* Limited access to test the system test platform or test management tool can delay the execution.

Key Dates and Deliverables

|  |  |
| --- | --- |
| Module Name | Completion Time of Test Execution |
| Join | 08/15 |
| Signin | 08/25 |
| Search-Property | 08/30 |

Scripts and Files

SharePoint? Shared Drive on your PC (F:\QA\Test Cases)

Roles and responsibilities

|  |  |  |
| --- | --- | --- |
| Name | | Roles and Responsibilites |
| You (QA Tester) | | Analyze requirements and create test cases |
| Mike (QA Tester) | | Execute test cases |
| John (QA Tester) | | Execute test cases |
| Craig Thomson (Project Manager) | Approving the test plan | |
| Srinivas (QA Manager) | Monitoring the test plan and execution progress | |

Closure

Handle all the test cases and files to the management.